Proposal

AI-Powered RFQ Intelligence Platform

Pilot and Subscription Services — Prepared for Advanced Automation Group (AAG)

# Executive Summary

The objective of this Pilot is to evaluate how Artificial Intelligence can improve AAG's RFQ review and quotation process by building a searchable knowledge base from historical RFQs and measuring the accuracy of AI-assisted document understanding across engineering, procurement, and sales workflows.

Unlike traditional document management systems, the proposed solution focuses on understanding the engineering, manufacturing, quality, sourcing, and commercial information contained within AAG's RFQ packages — enabling future workflow automation and AI-assisted decision making rather than simple file storage and search.

The Pilot is designed to answer four key questions:

- Can AI accurately understand and structure AAG's incoming RFQ packages?

- Can AI identify missing or inconsistent information before quotation begins?

- Can AI retrieve relevant historical RFQs, BOMs, and quotations to improve quotation quality and reduce engineering effort?

- Can AI accelerate sourcing by recommending qualified suppliers, reusable parts, and historical pricing?

Upon successful completion of the Pilot, the platform can be expanded through a subscription model that includes continuous knowledge base learning, an AI Sourcing Assistant, and ongoing platform improvement.

# Current Challenges

- Manual review of RFQ documents and customer specifications, averaging roughly two weeks per RFQ across approximately 200 RFQs per year.

- Engineering time spent searching historical RFQs, BOMs, drawings, and quotations that already contain the answer.

- Limited visibility into historical part pricing and supplier information at the time quotes are being prepared.

- Repetitive sourcing activities and supplier comparisons performed manually for each new RFQ.

- Knowledge dispersed across documents, shared drives, and individual employees, with no centralized, AI-searchable source of truth.

# Phase 1 – AI Readiness Assessment (Pilot)

Duration: 8

## Scope

### Historical Knowledge Base

- Import approximately two years of historical RFQs, capped at a total of 100 RFQs, prioritizing those most similar in program type, part complexity, and customer to ensure a high-quality reference set.

- Process all RFQ attachments (PDF, Excel, Word, images, CAD references where applicable), including BOMs, engineering drawings, product specifications, and quotations.

- OCR and document classification.

- Metadata extraction and vector knowledge base creation.

- Search and retrieval capability.

### AI Document Understanding

The AI will automatically identify and extract:

- Customer information

- Program details, including scope, application, and program lifetime

- Volume requirements and production capacity requirements

- Key program dates, including RFQ due date, sample/prototype milestones, tooling readiness, and start/end of production where applicable

- Functional, testing, and validation requirements

- Applicable quality and regulatory requirements (e.g., IATF 16949, ISO 9001, industry- and region-specific certifications)

- Part numbers, materials, drawings, and specifications

- Commercial terms, packaging requirements, and manufacturing requirements

### Gap Identification

The AI will detect:

- Missing customer documents or specifications

- Conflicting or inconsistent requirements

- Missing quality or manufacturing documentation

- Missing commercial information

- Missing or inconsistent program dates and milestones

- Missing testing, validation, or regulatory certification requirements

### Similar RFQ Retrieval and Reuse

For each new RFQ, the AI will:

- Search historical RFQs and identify similar quotations

- Recommend reusable engineering knowledge and prior designs

- Recommend reusable costing and historical pricing information

### BOM Intelligence Agent

- Parse and structure Bills of Materials (BOMs) contained in incoming RFQ packages.

- Match BOM line items to canonical parts and prior RFQs/designs in the knowledge base.

- Flag missing, ambiguous, or inconsistent BOM entries for engineering review.

### Parts & Supplier Intelligence

The AI will build and maintain a structured reference layer covering:

- Part numbers, descriptions, and manufacturers

- Preferred suppliers and approved alternates

- Historical purchase pricing and historical quoted pricing

- Lead times, where available

### Costing Agent (Pilot)

- Generate analog-based cost estimates per BOM line item, using historical purchase and quoted pricing as the primary reference (Phase 1 priority; bottom-up, target-cost, and scenario costing are addressed in Phase 2).

- Return each estimate with a confidence level and a low/expected/high range rather than a single number.

- Route every cost estimate through a human approval gate before it feeds into a customer-facing quote.

### AI Sourcing Assistant (Pilot)

- Recommend qualified suppliers for a given RFQ's part and material requirements.

- Generate draft supplier RFQ emails for human review.

- Compare supplier pricing and lead times.

- Summarize sourcing recommendations for the quoting team.

### Accuracy Measurement

The Pilot will evaluate:

- Document classification accuracy

- Information extraction accuracy

- Gap detection accuracy

- Similar RFQ retrieval quality

- Parts and supplier match accuracy

- Time savings and user acceptance

## Implementation Timeline

| Phase | Duration |
| --- | --- |
| Discovery & Process Mapping | Week 1 |
| Knowledge Base Preparation | Weeks 2–3 |
| Parts & Supplier Intelligence / Platform Configuration | Weeks 4–6 |
| Testing & Validation | Week 7 |
| Deployment & Training | Week 8 |

## Deliverables

- AI Knowledge Base and Historical RFQ Repository

- RFQ Search Portal and AI RFQ Summary

- BOM Intelligence output (structured, matched BOM per RFQ)

- Parts Intelligence Repository

- Costing Agent (Pilot, analog-based cost estimates with confidence ranges)

- Gap Analysis Report

- AI Sourcing Assistant (Pilot)

- Accuracy Assessment Report

- User training

- Pilot report and recommendations for production deployment

## Success Criteria

| KPI | Target |
| --- | --- |
| Document Classification | >95% |
| Information Extraction | >90% |
| Gap Detection Precision | >90% |
| Similar RFQ Retrieval | Top 3 Relevant Matches |
| BOM Line Match Accuracy | >90% |
| Parts & Supplier Match Accuracy | >85% |
| Cost Estimate Accuracy (within stated range) | >80% |
| RFQ Preparation Time Reduction | 30–50% |
| User Acceptance | Positive Evaluation |

# Phase 2 – RFQ Intelligence Platform Subscription

Following successful completion of the Pilot, the platform transitions into an operational subscription service.

## Included Services

### Continuous Knowledge Base

- Automatic ingestion of new RFQs

- Continuous AI learning

- Knowledge base and parts/supplier intelligence maintenance

- Search optimization

### Continuous Improvement

- Monthly AI model updates

- Prompt optimization

- New document template support

- Performance monitoring and usage analytics

## Phase 2 Roadmap

As the platform matures, the following capabilities are available for future phases:

- ERP integration

- CRM integration

- Automated supplier sourcing

- Sales inquiry qualification agent

- Executive dashboards

- Inventory and procurement intelligence

# Appendix A: On-Premise Hardware Confirmation

AAG has already deployed an NVIDIA DGX Spark on-premise. RFQ, BOM, and pricing data is commercially sensitive, and this appliance is well matched to that requirement: the AI RFQ Intelligence Platform, including the BOM Intelligence Agent and Costing Agent, is designed to run natively on the DGX Spark's local compute and unified memory, with all RFQ, BOM, and pricing data remaining on AAG's own hardware at all times. No additional hardware purchase is required for the Pilot or for production deployment.

## Confirmed Platform: NVIDIA DGX Spark (Customer-Owned)

| Component | Specification |
| --- | --- |
| Processor | NVIDIA GB10 Grace Blackwell Superchip (unified Arm CPU + Blackwell GPU on a single package) |
| Memory | 128 GB unified LPDDR5x memory, shared between CPU and GPU |
| AI Performance | Up to 1 petaFLOP of AI compute (sparse FP4); capable of running local models up to roughly 200B parameters for inference |
| Storage | Up to 4 TB NVMe SSD |
| Networking | NVIDIA ConnectX-7 (up to 200 Gbps) — supports linking a second unit for larger models or future scale-out |
| Software | NVIDIA DGX OS (Ubuntu-based Linux) with full CUDA stack, pre-installed AI development and inference tooling |
| Form Factor | Compact desktop appliance (approx. 6" x 6" x 2"), quiet operation suited for office or engineering-department deployment |

This configuration is confirmed as sufficient for AAG's expected pilot and production workload:

- Knowledge base creation, OCR, and AI document classification

- Historical RFQ, BOM, and drawing ingestion at a volume of ~200 RFQs per year

- BOM Intelligence Agent parsing and part matching

- Costing Agent analog-based cost estimation

- Gap detection and similar-RFQ retrieval

- Parts and supplier matching

- AI Sourcing Assistant reasoning

- Fully on-premise operation, with no RFQ, BOM, or pricing data leaving AAG's facility

## Scaling Beyond the Pilot

A single DGX Spark unit is sufficient for the Pilot and initial production deployment at AAG's current RFQ volume. Should RFQ volume, concurrent users, or model size grow materially beyond the Pilot scope, a second unit can be linked via the DGX Spark's ConnectX-7 networking for additional headroom; this is not required to complete the Pilot or Phase 1 production rollout.

Because AAG already owns the DGX Spark outright, there is no recurring hardware or GPU-cloud cost associated with this deployment — the Phase 2 subscription fee covers software, knowledge base maintenance, and support only. Cloud deployment remains available as an alternative for organizations that require multi-site access or elastic scaling, but is not required for AAG's anticipated single-site workload.