# RFQ Assistant Agent - Internal Pilot Development Guide

# 1. Objective

Deliver an internal pilot tool for RFQ review, gap analysis, and historical benchmarking within 4 weeks. Focus on usability and fast iteration.

# 2. Scope (Pilot Version)

In scope:
- RFQ upload (PDF/Excel) - Autocad files and STEP files for later
- Field extraction (editable)
- Gap analysis (rule-based)
- Similar historical RFQs

Out of scope:
- CAD parsing
- ERP integration
- Advanced ML models
- Multi-user workflow

# 3. System Architecture

Frontend: React (Vite + AntD)
Backend: FastAPI
Database: SQLite
AI: OpenAI API

Flow:
Upload → Parse → Review → Gap Analysis → History Match

# 4. API Contract (Core)

/api/rfq/upload → returns review_id
/api/rfq/{id}/parse → returns structured fields
/api/rfq/{id}/fields → save edits
/api/rfq/{id}/gap-review → returns gap list
/api/rfq/{id}/similar-cases → returns top matches

# 5. Data Model (Simplified)

historical_quotes: core benchmarking data
rfq_reviews: uploaded RFQs
gap_results: rule outputs
issue_library: known issues

# 6. Gap Rules (Top 10 for Pilot)

1. Missing packaging specification
2. Missing annual volume
3. PPAP level ≥ 5
4. Tight tolerance vs historical norm
5. Missing tooling cost
6. Scrap rate not defined
7. Logistics cost not included
8. Payment terms risk (Net ≥ 90)
9. Annual reduction clause present
10. Testing requirements missing

# 7. UI Requirements

Page 1: Dashboard (list of RFQs)
Page 2: Review Page:
- Upload panel
- Parsed fields (editable form)
- Gap analysis table
- Similar cases table

# 8. Development Plan (4 Weeks)

Week 1: Setup + mock flow
Week 2: Parsing implementation
Week 3: Gap engine
Week 4: Historical matching + polish

# 9. Acceptance Criteria

- Upload works for PDF & Excel
- Parsed fields editable
- Gap rules produce at least 5 meaningful outputs
- Similar cases return top 5 results
- End-to-end flow < 10 seconds

# 10. Key Principles

- Speed over perfection
- Explainable outputs
- Human correction allowed
- Start with 20–30 historical RFQs

# 11. Deliverable

A working internal pilot system usable by quotation engineers for real RFQ reviews.